# GARAGE MANAGEMENT SYSTEM

# Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| DATE | 3.11.2025 |
| --- | --- |
| TEAM ID | NM2025TMID01428 |
| PROJECT NAME | Garage Management system |
| MAXIMUM MARKS | 5 MARKS |

## Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Customer Management | USN-1 | As a receptionist, I can register customers and their vehicles. | 3 | High | Vijay Bharath K |
| Sprint-1 | Job Card Management | USN-2 | As a mechanic, I can create and update job cards for services. | 4 | High | Mahalingam R |
| Sprint-2 | Inventory Control | USN-3 | As a store manager, I can track and update spare part stock levels. | 3 | High | Sathish G |
| Sprint-2 | Billing and Payment | USN-4 | As a cashier, I can generate bills and process payments. | 3 | Medium | Maran A |
| Sprint-3 | Service Tracking | USN-5 | As an admin, I can view ongoing service progress and completion. | 4 | Medium | Gnanakowsal D |
| Sprint-3 | Notifications | USN-6 | As a customer, I can receive SMS/email updates on service status. | 3 | High | Vijay Bharath K |
| Sprint-4 | Documentation | USN-7 | As a developer, I can document system architecture and project phases. | 2 | Medium | Vijay Bharath K |

## Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 01 OCT 2025 | 06 OCT 2025 | 20 | 06 OCT 2025 |
| Sprint-2 | 20 | 6 Days | 07 OCT 2025 | 12 OCT 2025 | 19 | 12 OCT 2025 |
| Sprint-3 | 20 | 6 Days | 13 OCT 2025 | 18 OCT 2025 | 20 | 18 OCT 2025 |
| Sprint-4 | 20 | 6 Days | 19 OCT 2025 | 24 OCT 2025 | 20 | 24 OCT 2025 |

Velocity:
Average velocity = (Total Story Points Completed) / (Total Duration in Days)
Total: 79 points over 24 days → Velocity = 3.29 points/day

Burndown Chart:
A burndown chart is a graphical representation of work left to do versus time. It helps track project progress and ensure tasks are completed within the planned sprints.

## References

• https://www.visual-paradigm.com/scrum/what-is-agile-software-development/
• https://www.atlassian.com/agile/tutorials/sprints
• https://www.atlassian.com/agile/tutorials/burndown-charts
• https://www.atlassian.com/agile/project-management/estimation